7-Day Build Plan

Chess Platform — AI-Assisted Implementation Guide

~1,750 LOC  ·  17 files  ·  React + Node.js + Redis + JWT

# How to Use This Guide

Each day has a single concrete goal and a set of AI prompts you paste directly into your coding assistant (Claude Code, Cursor, or similar). The prompts are written to produce working, wirable code — not boilerplate stubs.

Ground rules for working with AI on this project:

- Always give the AI the relevant file contents before asking it to modify them

- One file per prompt — do not ask for multiple files in one shot

- After each prompt, run the code before moving on

- If the AI hallucinates an API (chess.js method, Redis command), stop and correct it before continuing

- Keep a NOTES.md file — paste any design decisions you deviate from so the AI stays in context

Realistic expectation: plan for 4-6 hours of focused work per day. AI speeds up boilerplate but you will still debug, read docs, and make decisions the AI cannot make for you.

# Week at a Glance

| Day | Focus | Deliverable | Est. Hours |
| --- | --- | --- | --- |
| 1 | Project setup + Auth backend | Register, login, delete endpoints working with JWT + Redis | 4-5 hrs |
| 2 | Auth frontend + routing | Login/register UI, protected routes, token stored and sent | 3-4 hrs |
| 3 | Chess core + Human vs AI | SVG board, chess.js, legal moves, AI move via Anthropic API | 5-6 hrs |
| 4 | Multiplayer backend | WebSocket server, game rooms, server-side validation, Redis game state | 5-6 hrs |
| 5 | Matchmaking engine | Redis sorted set queue, Lua atomic match, ELO bracket logic | 4-5 hrs |
| 6 | Multiplayer frontend | Lobby UI, WebSocket hook, live move sync, opponent display | 4-5 hrs |
| 7 | Polish + wiring | Error states, reconnect logic, account delete flow, end-to-end test | 3-4 hrs |

Day 1  Project Setup + Auth Backend   (4-5 hrs)

Goal: JWT register/login/delete working against Redis. No frontend yet.

## Setup prompt

Paste this first to scaffold the project:

Create a Node.js + Express project structure with the following files: server/index.js, server/redis.js, server/middleware/auth.js, server/routes/auth.js, server/routes/game.js. Use the 'ws' package for WebSockets, 'jsonwebtoken' for JWT, 'bcrypt' for password hashing, and 'ioredis' for Redis. In server/index.js, set up Express, mount routes at /api/auth and /api/game, and initialize the Redis client from server/redis.js. Do not implement any route logic yet — just the skeleton with correct imports and middleware wiring. Plain JavaScript, no TypeScript.

## Redis user schema prompt

In server/redis.js, implement these helper functions using ioredis: createUser(id, username, hashedPassword, elo) — stores a Redis Hash at key user:{id} with fields: username, hashed_password, elo, created_at. Also sets a lookup key username:{username} = id for uniqueness checks. getUserById(id) — returns the hash. getUserByUsername(username) — looks up the id via username:{username} then fetches the hash. deleteUser(id, username) — deletes user:{id} and username:{username}. Export all functions. No TypeScript.

## Auth routes prompt

In server/routes/auth.js implement three Express routes using the redis helpers from server/redis.js: POST /register — check username is not taken via getUserByUsername, generate a uuid v4 as user id, bcrypt hash the password with saltRounds 10, call createUser, sign a JWT with payload { userId, username } and secret from process.env.JWT_SECRET with expiresIn 7d, return { token, username, elo }. POST /login — fetch user by username, bcrypt compare password, sign and return JWT same shape. DELETE /account — protected by auth middleware (req.user set), call deleteUser with req.user.userId and req.user.username, return 204. Return clear error messages with appropriate HTTP status codes. No TypeScript.

## Auth middleware prompt

In server/middleware/auth.js implement a single Express middleware function that reads the Authorization header, expects 'Bearer <token>', verifies it with jsonwebtoken using process.env.JWT_SECRET, attaches the decoded payload as req.user, and calls next(). If the header is missing or the token is invalid, return 401 with { error: 'Unauthorized' }. Export the middleware as default. No TypeScript.

## Day 1 verification

- Start Redis locally: redis-server

- Set JWT_SECRET in a .env file

- Test register, login, and delete with curl or Postman before moving to Day 2

Test the delete route last — register a user, login to get a token, then delete. Verify the username key is gone in redis-cli with: KEYS username:*

Day 2  Auth Frontend + Routing   (3-4 hrs)

Goal: Login and register UI working. JWT stored. Protected routes in place.

## React project scaffold prompt

Create a React app (plain JSX, no TypeScript, no Create React App — use Vite with the react template). Install chess.js. Set up a proxy in vite.config.js so /api requests forward to http://localhost:3001. Create these files: src/App.jsx, src/hooks/useAuth.js, src/pages/Auth.jsx, src/pages/Game.jsx (empty for now). In App.jsx set up basic routing: if the user has a JWT token in localStorage show Game.jsx, otherwise show Auth.jsx. No router library needed — just conditional rendering on a token state.

## useAuth hook prompt

In src/hooks/useAuth.js implement a custom React hook called useAuth. State: token (from localStorage on init), username, elo, error, loading. Functions: login(username, password) — POST /api/auth/login, on success store token in localStorage and set state. register(username, password) — POST /api/auth/register, same. logout() — remove token from localStorage, clear state. deleteAccount() — DELETE /api/auth/account with Authorization header, then call logout(). Return all state and functions. No TypeScript.

## Auth page prompt

In src/pages/Auth.jsx build a single component that toggles between a login form and a register form. Props: onSuccess callback called after successful login or register. Use the useAuth hook. Show a loading state on the button during the request. Show the error message from the hook if present. Minimal styling — just enough to be usable. No UI library. No TypeScript.

## Day 2 verification

- Register a new user through the UI — check localStorage for the token

- Refresh the page — should stay logged in

- Logout and log back in

- Delete account — should return to login screen and clear localStorage

Day 3  Chess Core + Human vs AI   (5-6 hrs)

Goal: Playable chess game against Claude AI. The heaviest frontend day.

## SVG Board prompt

In src/components/Board.jsx build a chess board as an SVG element. Props: fen (string), onMove(from, to) callback, orientation ('white' | 'black'). Parse the FEN with chess.js to get piece positions. Render 64 squares as SVG rects. Light squares #F0D9B5, dark squares #B58863. Render pieces as Unicode chess symbols (♔♕♖♗♘♙♚♛♜♝♞♟) as SVG text elements centered on each square. On square click: first click selects a piece (highlight it), second click calls onMove(from, to). Highlight legal moves for the selected piece as small circles on valid target squares. Respect the orientation prop — flip ranks and files for black. No TypeScript.

## useChessAI hook prompt

In src/hooks/useChessAI.js implement a custom hook that calls the backend AI endpoint. Function: getAIMove(fen, moveHistory) — POST /api/game/ai-move with { fen, history: last 5 moves } and Authorization header. Use an AbortController stored in a ref so the request can be cancelled. Expose: getAIMove, cancelAIMove (calls controller.abort()), isThinking (boolean state), error. Cancel any in-flight request when getAIMove is called again. No TypeScript.

## AI move backend route prompt

In server/routes/game.js implement POST /ai-move protected by auth middleware. Body: { fen, history }. Call the Anthropic API (claude-sonnet-4-6) with this system prompt: 'You are a chess engine. Given a board position in FEN notation, respond with ONLY the best move in UCI format (e.g. e2e4). No explanation. No punctuation. Just the 4-5 character move string.' User message: 'FEN: {fen}\nMove history: {history}'. Parse the response text, trim whitespace, validate it looks like a UCI move (4-5 chars, letter-digit-letter-digit pattern). Return { move } or { error }. Use the ANTHROPIC_API_KEY from process.env. No TypeScript.

## Game page (AI mode) prompt

In src/pages/Game.jsx build the Human vs AI game view. Use chess.js for game state. Use the Board component and useChessAI hook. On player move: validate with chess.js, update FEN, check for game over. If game not over and it is AI turn, call getAIMove with current FEN and last 5 moves in algebraic notation. Apply AI move to chess.js. Show: current turn, check/checkmate/draw status, move history list in algebraic notation, a Reset button that also calls cancelAIMove, and an AI thinking indicator when isThinking is true. No TypeScript.

## Day 3 verification

- Play a full game to checkmate against the AI

- Reset mid-game — AI thinking indicator should disappear

- Verify illegal moves are rejected (clicking on opponent pieces, moving into check)

The most common bug here: AI returns a move that chess.js rejects because the position changed while the AI was thinking. Guard against this by checking if the game is still in the same turn before applying the AI move.

Day 4  Multiplayer Backend   (5-6 hrs)

Goal: WebSocket server running. Game rooms created. Moves validated server-side and broadcast.

## WebSocket server prompt

In server/index.js add a WebSocket server using the 'ws' package attached to the same HTTP server as Express. On connection: expect the first message to be { type: 'join', gameId, token }. Verify the JWT. Look up the game in Redis at game:{gameId}. Confirm the player is white_id or black_id in that game. Store the ws connection in a Map keyed by gameId + playerId. On subsequent messages: expect { type: 'move', from, to }. Validate the move server-side with chess.js loaded from the current FEN in Redis. If valid, update the FEN in Redis, broadcast the move to both players in the room as { type: 'move', from, to, fen, algebraic }. On close: remove from the connections Map. No TypeScript.

## Game room Redis helpers prompt

In server/redis.js add these functions: createGame(gameId, whiteId, blackId) — HSET game:{gameId} with fields: fen (starting FEN from chess.js), white_id, black_id, status='active', turn='w', created_at. Set TTL of 86400 seconds. getGame(gameId) — HGETALL game:{gameId}. updateGameFen(gameId, fen, turn) — HSET game:{gameId} fen {fen} turn {turn}. appendMove(gameId, algebraic) — RPUSH moves:{gameId} {algebraic}. getMoves(gameId) — LRANGE moves:{gameId} 0 -1. setGameStatus(gameId, status) — HSET game:{gameId} status {status}. No TypeScript.

## Day 4 verification

- Open two browser tabs, log in as two different users

- Manually create a game in Redis via redis-cli and hardcode both user IDs

- Both tabs connect via WebSocket and exchange moves

- Verify illegal moves from one client are rejected and not broadcast

Do not skip the server-side validation test. Send a raw illegal move via WebSocket (wscat or browser console). It should be silently dropped, not crash the server.

Day 5  Matchmaking Engine   (4-5 hrs)

Goal: Players can enter a queue and get matched by ELO. Game room auto-created on match.

## Matchmaking Redis helpers prompt

In server/redis.js add: addToQueue(playerId, elo) — ZADD waiting_pool {elo} {playerId}. removeFromQueue(playerId) — ZREM waiting_pool {playerId}. findMatch(playerId, elo, range=100) — run a Lua script atomically: find the first player in waiting_pool with score between elo-range and elo+range excluding playerId, if found remove both from waiting_pool and return the opponent id, else return nil. setPresence(playerId, value) — SET presence:{playerId} {value} EX 30. The Lua script must be a single atomic operation — use redis.call inside the script. No TypeScript.

## Matchmaking route prompt

In server/routes/game.js add: POST /matchmaking/join — auth required. Get user ELO from Redis. Call addToQueue. Call findMatch. If match found: generate a uuid gameId, determine color randomly, call createGame, setPresence for both players to the gameId, return { matched: true, gameId, color }. If no match: return { matched: false }. Client will poll. GET /matchmaking/status — auth required. Check presence:{userId} — if it equals a gameId return { matched: true, gameId }. Else return { matched: false }. DELETE /matchmaking/leave — auth required. Call removeFromQueue. Return 204. No TypeScript.

## Day 5 verification

- Register two users with different ELO values (set manually in Redis for testing)

- Both call POST /matchmaking/join — first returns matched: false, second should match

- Verify game:{gameId} exists in Redis with correct white_id and black_id

- Verify both players are removed from waiting_pool after match

Test the race condition manually: use two terminal windows to curl /matchmaking/join simultaneously. Both should get matched: true with the same gameId and complementary colors.

Day 6  Multiplayer Frontend   (4-5 hrs)

Goal: Full lobby, matchmaking UI, and live WebSocket move sync working end to end.

## useWebSocket hook prompt

In src/hooks/useWebSocket.js implement a hook that manages a WebSocket connection to ws://localhost:3001/game/{gameId}. On connect: immediately send { type: 'join', gameId, token } where token comes from localStorage. Expose: sendMove(from, to) — sends { type: 'move', from, to }. onMove callback prop — called when a { type: 'move' } message is received with the move data. connected boolean state. Reconnect once automatically if the connection drops unexpectedly (not on intentional close). Clean up the socket on unmount. No TypeScript.

## useMatchmaking hook prompt

In src/hooks/useMatchmaking.js implement a hook that manages the matchmaking flow. Functions: joinQueue() — POST /api/game/matchmaking/join with auth header, if matched: true immediately return the gameId, else start polling GET /api/game/matchmaking/status every 2 seconds. leaveQueue() — DELETE /api/game/matchmaking/leave, stop polling. State: searching (bool), gameId (string | null), error. Stop polling once matched or leaveQueue is called. Clean up interval on unmount. No TypeScript.

## Lobby component prompt

In src/components/Lobby.jsx build a mode selection screen. Props: onStartAI(), onStartMultiplayer(gameId, color), username, elo, onLogout, onDeleteAccount. Show: welcome message with username and ELO. Two buttons: 'Play vs AI' and 'Find Opponent'. When 'Find Opponent' is clicked: use useMatchmaking hook to enter the queue. Show a 'Searching...' state with a cancel button. When match is found: call onStartMultiplayer(gameId, color). Also show a logout button and a delete account button (with a confirmation step before deletion). No TypeScript.

## Multiplayer game view prompt

In src/pages/Game.jsx add a multiplayer mode alongside the existing AI mode. Props: mode ('ai' | 'multiplayer'), gameId, color ('white' | 'black'). In multiplayer mode: use useWebSocket hook. On receiving a move from the socket, apply it to chess.js and re-render the board. On the player making a move: call sendMove(from, to) via the socket — do not apply it locally until it comes back from the server as a broadcast (this keeps state authoritative on the server). Show the opponent's username and ELO if available. Show a 'Waiting for opponent...' state if connected is false. No TypeScript.

## Day 6 verification

- Two browser tabs, two users — full matchmaking flow to game start

- Each player can only move on their own turn

- Moves appear on both boards in real time

- Checkmate ends the game with a result message on both screens

Day 7  Polish + End-to-End Wiring   (3-4 hrs)

Goal: All edge cases handled. Full flow works start to finish without manual intervention.

## Error handling pass prompt

Review server/routes/auth.js and server/index.js (WebSocket handler). Add try-catch around every async operation. For auth routes: if Redis is down return 503 with a clear message. For the WebSocket handler: if chess.js throws on an invalid FEN, send { type: 'error', message: 'Invalid game state' } to the client and close the connection. For the AI route: if the Anthropic API returns a non-UCI string after 3 parse attempts, return { error: 'AI failed to produce a valid move' }. No TypeScript.

## Reconnection and cleanup prompt

In server/index.js WebSocket handler: when a player disconnects (ws close event), do not immediately end the game. Set a 60-second timeout. If the player reconnects within 60 seconds (identified by JWT in join message), restore their connection to the room. If they do not reconnect, call setGameStatus(gameId, 'abandoned') in Redis and notify the remaining player with { type: 'opponent_disconnected' }. In src/hooks/useWebSocket.js: on receiving opponent_disconnected, update a state flag that the Game component uses to show 'Opponent disconnected — you win.'. No TypeScript.

## Cleanup on account delete prompt

In server/routes/auth.js in the DELETE /account handler, before calling deleteUser: Call removeFromQueue(userId) to remove from the matchmaking pool. Get the current presence:{userId} value — if it is a gameId, call setGameStatus(gameId, 'abandoned') and publish a message to channel:game:{gameId} with { type: 'opponent_disconnected' } so the other player is notified. Then delete presence:{userId}. Then call deleteUser. No TypeScript.

## Final end-to-end checklist

| Flow | Steps to verify | Pass? |
| --- | --- | --- |
| Auth | Register → Login → see lobby → Logout → Login again |  |
| Account delete | Login → Delete account → token cleared → username freed in Redis |  |
| Human vs AI | Start game → play 5 moves → AI responds each time → reach checkmate |  |
| AI abort | Start AI turn → immediately reset → no move applied after reset |  |
| Matchmaking | Two users join queue → matched within 5 seconds → game created |  |
| Multiplayer moves | Player A moves → appears on Player B board within 200ms |  |
| Illegal move | Send illegal move via WS → rejected → game state unchanged |  |
| Disconnect | Player B closes tab → Player A sees disconnect message after 60s |  |
| Reconnect | Player B closes and reopens tab within 60s → game resumes |  |
| Queue cleanup | Delete account while in queue → removed from waiting_pool |  |

# General AI Coding Tips for This Project

## Context is everything

Always paste the current file contents before asking for changes. AI has no memory between prompts. A prompt like 'add error handling to the auth route' will produce wrong code if the AI does not have the current route in front of it.

## One concern per prompt

Do not combine multiple files or concerns in one prompt. 'Build the WebSocket server and the matchmaking routes and the Redis helpers' will produce tangled, hard-to-debug code. One file, one responsibility per prompt.

## Validate Redis commands

AI models sometimes hallucinate ioredis method signatures. After each Redis helper is written, test every function in isolation with a small script before integrating it. A wrong ZADD argument order will silently corrupt your matchmaking queue.

## chess.js is version-sensitive

The chess.js API changed significantly between v0.x and v1.x. Tell the AI explicitly which version you installed. In v1.x, move() takes { from, to } objects. In v0.x it takes algebraic strings. Mixing them is a common silent failure.

## The Lua script needs special attention

The atomic matchmaking Lua script is the most likely place for subtle bugs. Ask the AI to write it, then separately ask it to explain what each line does. If it cannot explain a line, that line is probably wrong.

# Suggested Resume Bullet

Built a full-stack chess platform (~1,750 LOC) with JWT auth, Human vs AI mode (Claude API with AbortController cancel semantics), and real-time multiplayer via WebSockets. Designed an ELO-based matchmaking engine using Redis sorted sets with atomic Lua scripts for race-free match claiming — structurally equivalent to an order matching engine. Implemented server-side move validation, FEN state serialization, cascading account deletion across Redis keys, and opponent disconnect/reconnect handling with a 60-second grace window.

— End of 7-Day Build Plan —